Document Information

| Related Documents: | Provide the file names of the related documents |
| --- | --- |
| Author: |  |
| Change Record: | Version | Changed By | Date | Revision Description |
| Document Contributors: | Name | Role |
| Document Approvers: | Name | Role |

Table of Contents

Document Information	2

Purpose	4

Overview	4

Overall Conversion Approach	4

Database Analysis	5

Database Scrubbing Plan	5

Data Mapping Details	6

Validation/Certification Plan	6

Glossary	7

Appendix	7

# Purpose

- Identify the purpose (e.g. the purpose outlines the conversion strategy and is intended to ensure that all relevant parties have consistent information with regards to the conversion plan and that all issues are identified and resolved early in the design of the strategy)

- Identify the audience for this document

# Overview

- Briefly identify the project objectives

- Identify the key areas of focus for the conversion

- Identify how the conversion strategy was developed and who was involved

- Identify the structure of this document; for example:

- The conversion strategy includes:

- The overall high-level approach, including timelines

- The database analysis plan

- The data scrubbing plan

- The high-level approach to validate/certify the data

# Overall Conversion Approach

- Describe the overall conversion approach (e.g., number of pilots, environments to be used, process for loading and validating the data)

- Include “freeze” dates and the implications of making changes after the freeze dates, the overall process of using a consolidation database and/or data mapping tables, and the business rules automated or manual

- Include a description of the shutdown process of the current system

- Include key dates such as the pilot conversion and the rollout conversion dates

- Reference a detailed conversion schedule and the location of this schedule

- Can use a table to identify the steps for conversion (see sample below)

| Component | Description | Resources | Pilot | Rollout |
| --- | --- | --- | --- | --- |
| 1. Identify Databases | A concerted effort is required to identify the specific databases that will be converted. A process will be created to allow other databases to be imported after rollout | Conversion Team | June 2 | June 2 |
| 2. Data Scrubbing | Identification of the data scrubbing steps (identify resources) | Coordinated by Conversion Team and completed by local resources (be specific) | June 23 | July 25 |
| 3. Data Mapping | The process that documents the decisions on what and how to convert | Conversion Team | June 15 | June 15 |
| 4. Consolidate Records | Consolidation of records into one central database. No further changes to the local data will be incorporated into the firm-wide database after X date | Consolidated by the Tech Resource | July 25 | Sept 5 |
| 5. Validate Consolidation | Ensure all records made it into the central database accurately | Conversion Team | July 29 | Sept 9 |
| 6. Central Data Scrubbing | Cleanup of the data will be needed to eliminate duplicates and review questionable data | Conversion Team | July 30 | Sept 10 |
| 7. Data Extract | A program is needed to create the common file format | Tech Resource | Aug 18 | Oct 1 |
| 8. Validate Extract | A check is needed to ensure all data is accurately represented in the extract file | Conversion Team | Aug 20 | Oct 3 |
| 9. Send Extract File | Via an agreed upon file transfer protocol | Tech Resource | Aug 21 | Oct 6 |
| 10. Data Import | A program to load the extract file(s) into the new system | Vendor Resource | Aug 22 | Oct 8 |
| 11. Validate Import | The new system will produce specific files for validation | Conversion Team | Aug 25 | Oct 9 |
| 12. Central Data Cleanup | The new system offers tools to complete an extensive set of searches to be used to merge duplicates or eliminate questionable data | Conversion Team | Aug 26 | Oct 10 |
| 13. Certify Data | Functional Leads will identify when the data is ready for production | Functional Leads | Sept 2 | Oct 24 |
| 14. Shutdown of Current System | Once the data has been certified, the current system will be shutdown immediately | Current system expert | Sept 8 | Oct 27 |
| 15. Local Data Cleanup | Each local office will be instructed to review their data and cleanup data using the vendor tools. Each firm member will be sent a listing of their data for review | Coordinated by Conversion Team, completed by local resources | Sept 9 | Oct 28 |

# Database Analysis

- Identifies the analysis completed to determine what data will be converted into the new system and why this data was selected

- Can identify the priority of which data will be converted based on resource availability

- Identify if/when and how the additional data will be converted

# Database Scrubbing Plan

- Identifies the detailed data scrubbing steps including resources and timelines

- Identifies the type of scrubbing (e.g., duplicates, address naming convention, additional manual entry of missing required fields) that will be completed

- Outlines the communication plan to execute the data scrubbing, if a communication plan is necessary

# Data Mapping Details

- Identifies the specific data mapping rules

- Identifies the impact of any known issues

# Validation/Certification Plan

- Identifies the validation steps, timelines, and resources

- The total number of records is often the first step, then the validation can go down to the individual records and the number of records that will be validated

# Glossary

- Define technical terms or acronyms used in the document

# Appendix

- Attach relevant documentation that supports the information provided in the document

# Text boxes

Customer Name

Conversion Strategy Template

Project Name

October 20, 2010

v1.0